# TEST STRATEGY DOCUMENT

PEGA Based Dispute Case Management Application

Prepared by: Aadhavan Selvaraj

Date: April 21, 2026

# 1. Document Objective

This document defines the end-to-end testing strategy for validating the Dispute Case Management application built on the PEGA platform. The purpose is to ensure functional accuracy, integration stability, regulatory compliance, and release readiness.

# 2. Application Scope

In Scope:

Credit Card Disputes

Debit Card Disputes (non-ATM)

Case creation, investigation, approval and closure

PEGA workflows and SLAs

API integrations with transaction/refund systems

Web portal and operations users

Out of Scope:

ATM disputes

Fee-only disputes

Legacy archived cases

# 3. Test Strategy

Smoke testing after every deployment

Functional testing for dispute lifecycle journeys

API testing for eligibility, transaction and refund services

Database validation for case status and financial updates

Regression testing for impacted modules

Exploratory testing for negative and edge scenarios

UAT support and defect retesting

# 4. Automation Approach

Critical user journeys automated using Selenium/Playwright

API regression automated using REST Assured/Postman collections

CI/CD execution through Jenkins or GitHub Actions

Daily scheduled regression for stable environments

# 5. Test Environment & Data

SIT for integration validation

UAT for business signoff

NFT for performance/security validation

Masked production-like data for testing

Synthetic data for rare dispute scenarios

# 6. Entry Criteria

Requirements approved

Code deployed successfully

Environment available

Test data ready

Interfaces available or stubbed

# 7. Exit Criteria

95% planned tests executed

No open Sev1/Sev2 defects

Critical flows passed

Business approval received

# 8. Defect Management

All defects will be tracked in Jira with agreed severity and priority model. Daily triage meetings will review blockers, ageing defects, and release risks.

# 9. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| External API downtime | Use mocks/service virtualization |
| Limited data coverage | Create synthetic datasets |
| Frequent rule changes | Impact analysis + targeted regression |
| Tight timelines | Risk-based prioritization |

# 10. Reporting Metrics

Daily execution progress

Pass / Fail percentage

Defect count by severity

Defect ageing

Automation coverage

Release readiness status

# 11. Team Lead Review Comments

Strategy is aligned with enterprise standards. Recommended improvements include expanding automation coverage for chargeback scenarios, defining performance benchmarks, and adding compliance traceability against Visa/Mastercard rules.